Date of submission: 07/12/2025

|  | ID number | Name |  | Job titles |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 318679453 | Dana Zablev |  | Product owner |  |  |  |  |  |  |  |  |
| 2 | 318679446 | Tal Zablev |  | Development Team |  |  |  |  |  |  |  |  |
| 3 | 208224675 | Ofir Dagan |  | Scrum master |  |  |  |  |  |  |  |  |
| 4 | 212131056 | Ron Krispin |  | Development Team |  |  |  |  |  |  |  |  |
| 5 | 207038761 | Basel Khnifas |  | Development Team |  |  |  |  |  |  |  |  |

- Sprint:

- Activity diagram

- Class diagram

- Sequence diagram

- Package diagram

- Prototype

- ToDoList

- Sprint Backlog document

- Sprint Backlog:

|  | Task | Owner | Duration |
| --- | --- | --- | --- |
| Week 4 | - Planning a work plan | All group members | 1.58 hours |
| Week 5 | - Initial draft for activity diagram | Dana & Tal | 4.5 hours |
|  | - Initial draft for class diagram | Ron | 9 hours |
|  | - Initial draft for sequence diagram | Basel | 2 hours |
| Week 6 | - Finalize activity diagram | Dana & Tal | 1 hour |
|  | - Continue working on sequence diagram | Basel | 0.75 hour |
|  | - Initial draft for package diagram | Basel | 1 hour |
|  | - Start working on prototype backend | Dana & Tal | 9.75 hours |
|  | - ToDoList | Ofir | 2 hours |
| Week 7 | - Finalize sequence diagram | Basel | 1.25 hours |
|  | - Working on prototype client frontend | Dana & Tal | 6 hours |
|  | - Working on prototype server frontend | Dana & Tal | 7 hours |
| Week 8 | - Finalize class diagram | Ron | 0.75 hour |
|  | - Finalize package diagram | Basel | 2 hours |
|  | - Finalize prototype | Dana & Tal | 12 hours |
|  | - Writing the scrum Backlog document | Ofir | 1.5 hour |
|  | - ToDoList | Ofir | 5 hours |
|  | - A final review of all the submission requirements | All group members | 1.17 hour |
|  | - Submission of the first assignment | Ofir | 15 mins |